### F&C Partner Proposal Summary

## Purpose

This proposal outlines a focused 90-day pilot of Continuity Engine, a method and system of making existing practices and governance decision machine-readable, as an accelerated, practical mechanism to make existing firm discipline executable, visible, and safely AI-enabled.

The emphasis is structural clarity and scalable consistency — not organizational change rhetoric or new requirements.

# The Opportunity

Finley & Cook already operates with deliberate structure:

- Defined procedures

- Layered review

- Authority-conscious interpretation

- Documentation standards

Those strengths can be made executable.

Continuity Engine converts selected written procedures into structured decision graphs and overlays firm-defined governance constraints. This allows AI tools to operate within clearly defined boundaries while preserving partner expectations.

The goal is simple:

Make existing discipline operable at system scale.

# What the Pilot Introduces

- Encoding of a departmental workflow (DAG-based, executable)

- A small, versioned set of firm-level invariants

- Structured AI session enforcement within that workflow

- Determination witness records for transparency and defensibility

- A Continuity Dashboard for live visibility

No firm-wide rollout. No procedural overhaul. One contained implementation.

# 90-Day Pilot Structure

## Phase 1 (Days 1–30): Encode & Illuminate

- Select one high-value workflow.

- Translate written procedures into a structured decision graph.

- Define a limited set of governance invariants (e.g., authority citation, review thresholds, effective-date discipline).

By Day 30: The selected workflow is executable inside Continuity Engine.

### Continuity Dashboard (Available at Day 30)

Once the workflow is mapped, a live dashboard becomes available for that process, enabling partners to:

- View the current state of in-progress determinations

- See which stage each engagement is in

- Identify missing inputs or stalled nodes

- Query the workflow conversationally (e.g., “What engagements are awaiting partner review?” “Which determinations relied on interpretive guidance?”)

The Dashboard is not analytics theater. It is direct visibility into structured execution.

## Phase 2 (Days 31–60): Governed AI Enablement

- Wrap defined workflow tasks with structured AI session controls.

- Inject firm invariants automatically into AI prompts.

- Require structured output schemas with authority tags and context IDs.

- Reject non-conforming outputs.

Junior professionals operate within encoded guardrails aligned to partner standards.

## Phase 3 (Days 61–90): Evaluate & Expand

- Review structured witness records.

- Assess workflow stability and review clarity.

- Identify where friction decreased or surfaced earlier.

- Determine readiness for expanding to additional workflows.

The deliverable is not a transformation narrative. It is a working example of executable governance.

# Why This Matters

This pilot does not assume structural weakness.

It assumes existing strength — and seeks to operationalize it.

By encoding one workflow and governing AI usage within it, the firm gains:

- Visible process health

- Structured reasoning preservation

- Controlled AI acceleration

- Reduced dependency on purely informal knowledge transfer

Scaling becomes a function of structure, not volume of oversight.

## Partner Decision

Approve a limited-scope pilot to evaluate whether executable governance and controlled AI enablement can enhance clarity, visibility, and scalability within one defined workflow.

Measured. Contained. Structural.

Continuity Engine Infrastructure for governed professional judgment.