# Comedian Game — Team Draft v0.1

## Teaser

You’re a stand-up comic trying to make it.
Every night you step on stage, choose your jokes, and live or die by the crowd. When they love you, they tip you. When they hate you… they feed you.

You’re not just chasing laughs — you’re balancing survival, risk, and momentum on your way from open-mics to real venues.

## The Soul of the Game

Comedy is risk. Bombing isn’t failure — it’s fuel.
The core emotional loop is:

- Good jokes → money → stability + upgrades

- Bad jokes → thrown food → survival

- Both are useful
You’re learning how to ride the tension between safety and risk, because a real set needs both.

Design North Star:

“Every choice should feel like a tradeoff, not a trap.”

## Design Process Guidelines (Studio Mindset)

### 1) Keep the first build tiny but complete

We’re aiming for a tight, playable vertical slice that is fun in 5–10 minutes, even with placeholder art.

MVP = Stage → Home → Next Day loop.
If it doesn’t help that loop, it waits.

### 2) Simple on the surface, deep in tuning

The player experience should be readable and minimal.
Under the hood, we want real design levers:

- risk/reward tuning

- venue personality

- pacing

- feedback clarity

- progression runway

### 3) Test early, iterate often

We’ll prototype numbers on paper/spreadsheet before over-building code.
We’ll playtest v0.1 with a few people and adjust quickly.

### 4) Content comes after the loop feels good

First we validate the loop.
Then we add venues, foods, joke bits, and hard-mode nuance.

## Game Overview (v0.1)

### Core Loop

- Go on stage

- Choose jokes

- Deliver with timing

- Audience reacts

- Go home

- Eat + pay bills

- Repeat next day

## Stage Screen (v0.1)

### Player-visible features

- Comedian on stage, mic, audience

- Audience Patience Bar (how close you are to being booed off)

- 2–3 joke choices

  - Safe

  - Risky

  - (optional) Weird (high variance)

- Timing minigame

  - simple click in sweet spot

- Audience reactions:

  - laughter / applause / tips

  - groans / fruit / heckles (lightweight)

- Set ends after 3 jokes OR patience runs out

- End-of-set summary

### Hidden systems we design/tune

- Venue archetype (chill / rowdy / artsy)

- Outcome model (probabilities + multipliers)

- Reaction tiers (3–5 levels):

  - polite chuckle

  - big laugh

  - crickets

  - groan

  - boo

## Home Screen (v0.1)

### Player-visible features

- Hunger bar

- Fridge inventory list

  - food thrown at you on stage

- Eat button

  - removes item

  - restores hunger

- Food decay

  - expires after 3 days

- Mail slot

  - “Pay rent” (simple fixed amount on schedule)

### Hidden systems we design/tune

- Hunger gently affects stage odds (not punishing)

- Rent cadence sets pressure pacing

- Food quality ramps with venue tier later

## Progression Runway (shown but mostly locked in v0.1)

We’ll hint at these so the player senses a bigger world:

- cookbook + recipes

- appliances (microwave / oven / skillet / charcuterie board)

- larger fridge / apartment tiers

- more venues

But v0.1 implements only what supports the core loop.

# Production Plan (Godot)

## Phase A — Co-design Sprint (1–2 sessions)

Goal: lock MVP + tone.

Deliverables:

- 1-page design brief (fantasy, loop, fail states)

- MVP feature list + later runway

- simple tone board / UI vibe references

## Phase B — Paper Prototype & Tuning Sheet

Goal: validate risk/reward without code.

Deliverables:

- small tuning spreadsheet:

  - joke type → base success chance

  - timing grade → multiplier

  - venue → patience, tip range, food table

- run 5 fake “days” to sanity-check pacing

## Phase C — Godot Vertical Slice

Goal: playable loop with placeholder art.

Scenes:

- Main.tscn (state + transitions)

- Stage.tscn

- Home.tscn

- Summary.tscn

Core logic:

- GameState autoload (money, hunger, inventory, day, venue)

- Stage controller (patience, jokes, timing, reactions)

- Home controller (inventory, eating, decay, bills)

## Phase D — Feel & Feedback Polish

Goal: make it emotionally rewarding.

Tasks:

- basic animations / tweens

- sound hooks (laugh, boo, splat, cash)

- UI juice (shake on boo, bounce on laugh)

## Phase E — Playtest + Iterate

Goal: tune to fun.

5 testers, 10 minutes each.
We adjust:

- patience drain

- tip vs food rates

- timing difficulty curve

## Phase F — v0.2 Expansion (choose ONE lane)

After v0.1 is fun:

- New venues + foods

- Joke “bit” library

- Hard mode sliders

- Appliances + cooking

Pick based on what excites the team most.

# Team Roles (Studio-style)

We’ll work like a tiny game studio. Roles can overlap, but responsibilities are clear.

## 1) Creative Director / Product Owner

Owns the “why” and the final call on scope.

- protects the soul of the game

- decides what ships in v0.1

- keeps features aligned to core loop

(Likely Bob + Spencer together, co-directing.)

## 2) Game Designer (Systems + Balance)

Owns how it plays.

- tuning sheet creation/iteration

- venue archetypes

- risk/reward pacing

- hunger/food economy

- progression ladder planning

(Spencer can lead this; Bob can support with numbers + feasibility.)

## 3) Content Designer / Narrative Flavor

Owns what the player experiences moment-to-moment.

- joke text / “bits”

- audience heckles / reactions

- food list + humor

- venue names and vibes

(Spencer lead, very naturally.)

## 4) Programmer / Technical Lead (Godot)

Owns implementation, structure, and shipping.

- Godot scenes + architecture

- game state singleton + save later

- timing minigame

- tuning parameters exposed cleanly

- build/export

# Comedian Game — Team Draft v0.1

## Teaser

You’re a stand-up comic trying to make it.
Every night you step on stage, choose your jokes, and live or die by the crowd. When they love you, they tip you. When they hate you… they feed you.

You’re not just chasing laughs — you’re balancing survival, risk, and momentum on your way from open-mics to real venues.

## The Soul of the Game

Comedy is risk. Bombing isn’t failure — it’s fuel.
The core emotional loop is:

- Good jokes → money → stability + upgrades

- Bad jokes → thrown food → survival

- Both are useful
You’re learning how to ride the tension between safety and risk, because a real set needs both.

Design North Star:

“Every choice should feel like a tradeoff, not a trap.”

## Design Process Guidelines (Studio Mindset)

### 1) Keep the first build tiny but complete

We’re aiming for a tight, playable vertical slice that is fun in 5–10 minutes, even with placeholder art.

MVP = Stage → Home → Next Day loop.
If it doesn’t help that loop, it waits.

### 2) Simple on the surface, deep in tuning

The player experience should be readable and minimal.
Under the hood, we want real design levers:

- risk/reward tuning

- venue personality

- pacing

- feedback clarity

- progression runway

### 3) Test early, iterate often

We’ll prototype numbers on paper/spreadsheet before over-building code.
We’ll playtest v0.1 with a few people and adjust quickly.

### 4) Content comes after the loop feels good

First we validate the loop.
Then we add venues, foods, joke bits, and hard-mode nuance.

## Game Overview (v0.1)

### Core Loop

- Go on stage

- Choose jokes

- Deliver with timing

- Audience reacts

- Go home

- Eat + pay bills

- Repeat next day

## Stage Screen (v0.1)

### Player-visible features

- Comedian on stage, mic, audience

- Audience Patience Bar (how close you are to being booed off)

- 2–3 joke choices

  - Safe

  - Risky

  - (optional) Weird (high variance)

- Timing minigame

  - simple click in sweet spot

- Audience reactions:

  - laughter / applause / tips

  - groans / fruit / heckles (lightweight)

- Set ends after 3 jokes OR patience runs out

- End-of-set summary

### Hidden systems we design/tune

- Venue archetype (chill / rowdy / artsy)

- Outcome model (probabilities + multipliers)

- Reaction tiers (3–5 levels):

  - polite chuckle

  - big laugh

  - crickets

  - groan

  - boo

## Home Screen (v0.1)

### Player-visible features

- Hunger bar

- Fridge inventory list

  - food thrown at you on stage

- Eat button

  - removes item

  - restores hunger

- Food decay

  - expires after 3 days

- Mail slot

  - “Pay rent” (simple fixed amount on schedule)

### Hidden systems we design/tune

- Hunger gently affects stage odds (not punishing)

- Rent cadence sets pressure pacing

- Food quality ramps with venue tier later

## Progression Runway (shown but mostly locked in v0.1)

We’ll hint at these so the player senses a bigger world:

- cookbook + recipes

- appliances (microwave / oven / skillet / charcuterie board)

- larger fridge / apartment tiers

- more venues

But v0.1 implements only what supports the core loop.

# Production Plan (Godot)

## Phase A — Co-design Sprint (1–2 sessions)

Goal: lock MVP + tone.

Deliverables:

- 1-page design brief (fantasy, loop, fail states)

- MVP feature list + later runway

- simple tone board / UI vibe references

## Phase B — Paper Prototype & Tuning Sheet

Goal: validate risk/reward without code.

Deliverables:

- small tuning spreadsheet:

  - joke type → base success chance

  - timing grade → multiplier

  - venue → patience, tip range, food table

- run 5 fake “days” to sanity-check pacing

## Phase C — Godot Vertical Slice

Goal: playable loop with placeholder art.

Scenes:

- Main.tscn (state + transitions)

- Stage.tscn

- Home.tscn

- Summary.tscn

Core logic:

- GameState autoload (money, hunger, inventory, day, venue)

- Stage controller (patience, jokes, timing, reactions)

- Home controller (inventory, eating, decay, bills)

## Phase D — Feel & Feedback Polish

Goal: make it emotionally rewarding.

Tasks:

- basic animations / tweens

- sound hooks (laugh, boo, splat, cash)

- UI juice (shake on boo, bounce on laugh)

## Phase E — Playtest + Iterate

Goal: tune to fun.

5 testers, 10 minutes each.
We adjust:

- patience drain

- tip vs food rates

- timing difficulty curve

## Phase F — v0.2 Expansion (choose ONE lane)

After v0.1 is fun:

- New venues + foods

- Joke “bit” library

- Hard mode sliders

- Appliances + cooking

Pick based on what excites the team most.

# Team Roles (Studio-style)

We’ll work like a tiny game studio. Roles can overlap, but responsibilities are clear.

## 1) Creative Director / Product Owner

Owns the “why” and the final call on scope.

- protects the soul of the game

- decides what ships in v0.1

- keeps features aligned to core loop

(Likely Spencer + Bob together, co-directing.)

## 2) Game Designer (Systems + Balance)

Owns how it plays.

- tuning sheet creation/iteration

- venue archetypes

- risk/reward pacing

- hunger/food economy

- progression ladder planning

(Spencer can lead this; Bob can support with numbers + feasibility.)

## 3) Content Designer / Narrative Flavor

Owns what the player experiences moment-to-moment.

- joke text / “bits”

- audience heckles / reactions

- food list + humor

- venue names and vibes

(Spencer lead, very naturally.)

## 4) Programmer / Technical Lead (Godot)

Owns implementation, structure, and shipping.

- Godot scenes + architecture

- game state singleton + save later

- timing minigame

- tuning parameters exposed cleanly

- build/export

(Bob lead.)

## 5) UI/UX Designer

Owns clarity, readability, and feel.

- stage/home layouts

- iconography + meters

- reaction readability

- small polish moments

(Spencer lead; can involve others if they join.)

## 6) Art & Audio (Optional Collaborators)

Owns vibe.

- character + crowd sprites

- reaction animations

- background art for venues/home

- sound effects / short music loops

(Later, or as friends contribute.)

# Collaboration Rhythm

- Design Jam (weekly): creative, playful, new ideas, content review.

- Build Review (weekly): what’s done, what’s next, scope check.

We’ll keep a short shared checklist:

- “Now”

- “Next”

- “Later”

# Definition of Done for v0.1

We’re done when:

- The Stage → Home → Next Day loop is playable.

- It’s fun with placeholder art.

- A player can understand the game in 30 seconds.

- Risky jokes feel tempting, safe jokes feel dependable.

- Bombing still feels useful (you get fed).

- We can play for 10 minutes and want another run.

lead.)

## 5) UI/UX Designer

Owns clarity, readability, and feel.

- stage/home layouts

- iconography + meters

- reaction readability

- small polish moments

(Spencer lead; can involve others if they join.)

## 6) Art & Audio (Optional Collaborators)

Owns vibe.

- character + crowd sprites

- reaction animations

- background art for venues/home

- sound effects / short music loops

(Later, or as friends contribute.)

# Collaboration Rhythm

- Design Jam (weekly): creative, playful, new ideas, content review.

- Build Review (weekly): what’s done, what’s next, scope check.

We’ll keep a short shared checklist:

- “Now”

- “Next”

- “Later”

# Definition of Done for v0.1

We’re done when:

- The Stage → Home → Next Day loop is playable.

- It’s fun with placeholder art.

- A player can understand the game in 30 seconds.

- Risky jokes feel tempting, safe jokes feel dependable.

- Bombing still feels useful (you get fed).

- We can play for 10 minutes and want another run.