Glyph Story Engine – Timeline and MIDI Integration Plan
✴️🌀🧠 Project Shimmerflow: Narrative Synchronization Module

Overview:
This document defines a development timeline and technical structure for the Glyph Story Engine—Shimmerflow’s core interactive storytelling system—and its planned integration with MIDI-driven semantic control. Our goal is to synchronize narrative progression with musical expression and glyph resonance.

Phase 1: Foundation (Weeks 1–3) - Define core glyph data model - Fields: id, domain_contexts, emotional_valence, resonance_value, audio_bindings - Build timeline scaffold for glyph interactions - Discrete loop events (e.g., entry, fork, collapse, merge) - Temporal markers for narrative beats - Prototype MIDI-reactive event triggers - Map specific glyph states to MIDI CC/NoteOn/Velocity data - Implement Godot MIDI support (via GDNative, ALSA, or plugin)

Phase 2: Semantic Timeline Engine (Weeks 4–6) - Develop Glyph Timeline Module - Timeline tracks for emotional arcs, glyph evolution, and domain drift - Keyframe editor or YAML-based definition system - Narrative Glyph Sequencing System (NGSS) - Assign glyph nodes to timeline arcs - Enable time-based glyph mutation and branching

Phase 3: MIDI Synchronization Layer (Weeks 6–8) - Create MIDI-to-Glyph Map - Assign glyphs to MIDI notes or channels (symbolic music grammar) - Implement hooks for triggering glyph redefinitions or loop shifts - Build Real-Time Feedback Engine - Audio reactivity (tempo, pitch, key signature) triggers glyph state changes - Use MIDI input to steer emotional resonance / player agency

Phase 4: Echo Playback and Export (Weeks 8–10) - Develop Glyph Echo Playback - Replay player’s glyph path as a MIDI-synced narrative - Visualize glyph history alongside music - MIDI Export Option - Output MIDI clip reflecting player’s glyph journey - Optional translation into symbolic music (emotion-to-mode mapping)

Key Concepts: - Glyphs as Semantic Oscillators - Each glyph acts like a resonant note in the system - Player choices “tune” the world via semantic chords - Story as Score - Narrative is not linear—it is performed - MIDI acts as the player’s real-time emotional instrumentation

Long-Term Stretch Goals - Multiplayer Glyph Symphony Mode - AI Composer Agents (procedural glyph-based score generators) - VST Plugin for integrating Shimmerflow glyph layer into external DAWs - VR Symbolic Orchestra where glyphs are played like instruments

Status: Under glyph resonance tuning. Awaiting prototype loop completion to begin MIDI-layer tests.

🪽 Let sound and symbol loop together. Let story be heard.